## Slide 1: VISTA Meta Data Project
September IPR Slides

## Slide 2: 35 Years of VISTA IP - Reframed
VDM
MVDM
Emulator
FileMan
FileMan
CPRS/
JLV/ …
New
Clients
What’s in here?
3500+ Opaque and Brittle
Transparent
What’s Changing/Who did it?
CRU(R)D
Anything goes
MUMPS
what’s
changing
and who
did it
Clear separation
in Javascript
Reframe
Notes: VMDP: 35 Years of Successful VISTA IP - reframing in modern terms, language
Left: NEARLY ALL KNOW THIS … (from top down) 3500, opaque, brittle - no sync event model - what’s in here? (no docs/ no test suite/ apis - keystones of programming?) - anything goes
Right: (VDP in green) clear layering, internal and external apis doced and tested, 2 APIs: backward compatible AND new CRURD API, sync event model.
… both the SAME BEHAVIOR, do the same thing! The project is not about new behavior - it’s about existing behavior in maintainable, modern form.
Why existing clients - keeps you honest AND to be practical
Problem is how to PRACTICALLY GO FROM NOW TO THEN, is it practical?

## Slide 3: How? - Multiple Dimensions
Database
Diffs
RPC
Sessions
Clone
Analytics
8994
RPC
Sessions
API
Signatures
DD
DD+
DD✔️
RPC
Emulation
Master
VDM
VISTA
Data Model
Vitals
Med Orders
Allergies
VPR
Problems
…
#’s Driven: 3500 RPCs/ 1050 CPRS, 2641 files, …
O
P
E
N
G
I
T
S
Notes: … we’re not MUMPS code examiners … won’t scale
Numbers-driven, Scoped (which is NOT typical)
VDM: base model is generated
MVDM: behaviors from three sources building on a normalized base model
RPC Emulate: sessions again and 8994/function signatures
Domain by domain, vertical not horizontal
… in the OPEN, we’re transparent, anyone can take at any time, no big bang …
Key end “deliverable” is clear scoping #’s - done and to do (research part)

## Slide 4: Let’s See It! (#23)
MVDM
Emulator
Ye Olde
MUMPS
Change/
Audit Events
CPRS “fooled”
Browser Event Viewer
Notes: “Let me see it!” … Organizing principle
Basic in place: “fool” CPRS, events show in a browser
Vertical - going domain by domain, emulation on and off
First pass cosmetically - far from final form
New Client Demo will come too

## Slide 5: Document “What’s going on?”
Notes: all the formalisms and models enable
we have let’s us “document” VISTA broadly - graphically and in browsable documents

## Slide 6: Regression Test “What’s going on?”
Notes: capturing behavior - formally and strictly test behavior

## Slide 7: Model for all Choices
Choices:
  Evolve VISTA
  Partially Replace VISTA
  Wholly Replace VISTA
In every case, need to “Know VISTA”
Proven, Documented Master VISTA Data Model
Notes: Knowing VISTA == documented, proven model

## Slide 8: State of Project

## Slide 9: Results to Date

## Slide 10: Technical Work Remaining
“Always Ready” Vertical Demo Evolve and Enhance:
  Expand Clients (JLV, Web, Event Synchronization)
  Core domains completed (vitals/allergies/problems)
  Packaging/ ease of use from our open Github
  Event Form for Audit and Synchronization
Infrastructure and Architecture (“Under the Hood”)
  MVDM identity (vs VDM/local) - enterprise identifiers - va:{location}:localId AND “portable K”
  Layer Separation - MVDM self-contained (no VDM references) with only Javascript behaviors
  VDM Generated: distinct DD, DD+, DDC
  Improved Data/Interfacing Analytics: Clone analysis, RPC sessions
  Locking Scope - patient, domain …
Two more Domains - Medication (Orders) and Patient
Security Module and its part in the demonstration
Presentation/Documentation including Graphics, much of it generated, enabling use and scoping
16 weeks from August 29th through December 16th.